CAT Project Report – Sprint 1
Group Members:
Anıl SEZGİN / Ali AYTEKİN / Ceren TOĞAY / Mevlüt Hulusi GÖNEN / Nergis ÇELEN / Veysel Emirhan OĞUZ

Description:
CAT stands for Checklist Automation Tool, it is a software tool which helps testing Android phone. CAT needs a checklist provided as an excel file, parses it and shows it on its GUI. The tool gives its users to change the status of a testcase on its GUI. Whenever user wants the result of the provided checklist, CAT prints an output file. Furthermore, the tool works parallel with Calaba.sh, which is used to parse testcase and run it on the device-under-test, and gives user a chance to automate any of the testcases.

Product Backlog:

ID	Story	Priority	Time Estimation	Status
1	User can import excel file which includes checklist	3	19 hours	In progress (10 Remaining)
2	User can display file browsing function	2	6 hours	Completed
3	User can display details of each checklist item	4	10 hours	Not started
4	Setting up environment	1	6 hours	Completed
5	User can modify status of test case	5	4 hours	Not Started
6	User can modify if test case is automated or not.	7	16 hours	Not Started
7	User can display results of test case	6	4 hours	Not started
8	User can export results of test case	8	7 hours	Not started

The marked items are selected to be completed for this Sprint.

Sprint Backlog:
ID	Task	Responsible	Time Estimation	Progress
2.1	Create initial window	Ceren Toğay	3 hours	2 hours
2.2	Implement browse function	Anıl Sezgin	3 hours	2 hours
4.1	Create github accounts and git project	Ali Aytekin	2 hours	2 hours
4.2	Training git and github	Nergis Çelen	4 hours	4 hours
1.1	Implement parser for excel file	Mevlüt Gönen	19 hours	9 hours

Burn-down Chart:

Accuracy of Time Estimations:
Product Backlog Item	Estimated Completion Time	Actual Time Spent
1	19 hrs	9 hrs
2	6 hrs	4 hrs
4	6 hrs	4 hrs